# Plan of Action

BEACON LOCATOR PUZZLE BOX

Tutor: Michel de Boer

Members:

Biaggio

Botond

Danyil

Bauke

Date: 08-02-2027

Index

Backgrounds	3

Problem definition	3

Project result	3

Project activity	3

Product organisation	3

Planning	4

# Backgrounds

This project will be to create a reverse geocache box to guide a group of 8-10 year old children through the Bronkhorst company, with this they want the kids to get the kids interested in exploring the company and teach them what steps a product goes through during development.

# Problem definition

The goal of this project is, as mentioned in background, create a box that guides a group of children through a reverse geocache. This geocache should have 5 rooms where they will solve a puzzle to be lead to the next room. this should be done in a way engaging for children and teaches them about the company and its environment.

# Project result

to satisfy the customer's wishes and create a product engaging and safe for kids. Therefore, the box needs several admin features that will not be accessible during general usage, such as an external application on a computer where the box can connect to that will show information of the route a user took. A way to set, reset and remove beacons when in admin mode and to set answers that lead to the next beacon.

Additionally, the box needs to be safe to use for children and must include some anti-tampering measures so the children don’t accidentally break it.

# Project activity

We plan to deliver in 2 phases to make sure we are on the right track, the first phase will hold the essentials such as the pc application and the box without any features, just the system without puzzles and puzzle features. After this is approved we will work on this and add the puzzles and puzzle features for the final product.

# Product organisation

There are 4 members in our project group; Biaggio, Boti, Danyil and Bauke we have distributed loose roles according to our strengths and weaknesses though these are not set in stone.

The roles are as follows:

Biaggio: Hardware

Boti: Programming, planning

Danyil: Programming and documentation makeup

Bauke:  Documentation and 3d modelling

As for the general flow of the project we regularly have meetings to discuss ideas for the project and how to implement each part.

# Planning

As mentioned in product activity, we plan to split the project into two phases. in the first phase we will have basic functionality of the application and the box.

| Date | What | Details |
| --- | --- | --- |
| 9-02-2026 | Plan of action | At this date we will hand in the full plan of action for review |
| 23-2-2026 | Exploratory research | Every member must present properly documented research with essential findings. |
| 16-3-2026 | First draft technical design | This is when we will deliver the first draft of the technical design |
| 30-3-2026 | Product report half way point | The half way point of the product report |
| 22-6-2026 | Project deadline | Full project deadline |